☁ CloudPilot

7-Day MVP Build Plan

Elastic Beanstalk  ·  RDS  ·  S3

What This MVP Is CloudPilot MVP is a personal AWS cost and utilization dashboard that connects to your own AWS account and shows you exactly what you are spending, why, and where you are wasting money — in plain English. It covers the three most common services for developers and small teams: Elastic Beanstalk, RDS, and S3. By Day 7 you will have a working dashboard deployed at a real URL that you can show to potential users and get honest feedback. This is not the finished product — it is the smallest useful thing that proves the idea is real.

Core Principle: If it does not save money or reduce confusion for a real user, it is not in this MVP. Build only what earns a reaction.

| Day 1 — Foundation & AWS Setup |  |
| --- | --- |
| Goal | Connect to your AWS account and pull raw cost data — confirm the pipeline works end to end. |
| ☐ | Create a new GitHub repo for CloudPilot |
| ☐ | Set up project structure: /backend, /frontend, /data |
| ☐ | Install AWS SDK (boto3 for Python or aws-sdk for Node) |
| ☐ | Create IAM read-only role with Cost Explorer + CloudWatch + RDS + S3 + Elastic Beanstalk permissions |
| ☐ | Write script to call AWS Cost Explorer API and return last 30 days of spend by service |
| ☐ | Confirm you can retrieve cost data for Elastic Beanstalk, RDS, and S3 separately |
| ☐ | Log raw output to console — just prove the data flows |
| ☐ | Commit working data pipeline to GitHub |

| Day 2 — Cost Data + Utilization Signals |  |
| --- | --- |
| Goal | Pull utilization metrics alongside cost so you can identify waste, not just spending. |
| ☐ | Pull CloudWatch CPU utilization metrics for your RDS instance (last 14 days) |
| ☐ | Pull CloudWatch metrics for Elastic Beanstalk environment (CPU, request count) |
| ☐ | Pull S3 bucket storage size and last-accessed metadata |
| ☐ | Write a simple scoring function: flag any resource with utilization < 20% as 'potentially idle' |
| ☐ | Calculate estimated monthly cost per service from Cost Explorer data |
| ☐ | Store all results in a structured JSON object (this becomes your data layer) |
| ☐ | Write a plain English summary generator: 'Your RDS has been under 15% CPU for 2 weeks...' |
| ☐ | Test with your own account and verify accuracy against your real AWS bill |

| Day 3 — Backend API |  |
| --- | --- |
| Goal | Wrap your data logic in a simple API so the frontend can consume it cleanly. |
| ☐ | Set up a lightweight backend (Flask/FastAPI in Python or Express in Node) |
| ☐ | Create GET /summary endpoint — returns cost + utilization summary for all 3 services |
| ☐ | Create GET /services endpoint — returns per-service breakdown (EB, RDS, S3) |
| ☐ | Create GET /alerts endpoint — returns list of flagged waste signals with plain English descriptions |
| ☐ | Add basic error handling and fallbacks if AWS API calls fail |
| ☐ | Test all endpoints locally with Postman or curl |
| ☐ | Add a simple config file for AWS credentials (never hardcode, use env variables) |
| ☐ | Document the API briefly so you can explain it to others |

| Day 4 — Dashboard Frontend — Structure |  |
| --- | --- |
| Goal | Build the skeleton of the dashboard UI so data has a home to live in. |
| ☐ | Set up React app (create-react-app or Vite) |
| ☐ | Install charting library (Recharts recommended — lightweight and clean) |
| ☐ | Build top-level layout: header, sidebar navigation, main content area |
| ☐ | Create Summary Card component: shows total monthly spend with trend indicator |
| ☐ | Create Service Card component: shows per-service cost + utilization bar |
| ☐ | Create Alerts Panel component: shows flagged waste items in plain English |
| ☐ | Wire frontend to your backend API endpoints |
| ☐ | Confirm real data renders in the UI — even if it looks rough |

| Day 5 — Dashboard Frontend — Visuals |  |
| --- | --- |
| Goal | Make the dashboard clear, readable, and something you'd actually want to show someone. |
| ☐ | Add cost trend line chart: last 30 days of daily spend across all services |
| ☐ | Add utilization bar charts for RDS and Elastic Beanstalk |
| ☐ | Add S3 storage size visualization (simple stat card with trend) |
| ☐ | Style the Alerts Panel — waste flags should be visually distinct and easy to scan |
| ☐ | Add color coding: green (healthy), yellow (watch), red (wasting money) |
| ☐ | Make the layout responsive so it works on laptop and desktop screen sizes |
| ☐ | Add a last-refreshed timestamp so users know how current the data is |
| ☐ | Do a full visual review — would a non-technical person understand this page? |

| Day 6 — Guardrails & Optimization Suggestions |  |
| --- | --- |
| Goal | Add the first layer of actionable recommendations so users know what to do, not just what's wrong. |
| ☐ | Build a rules engine: if RDS CPU < 20% for 7+ days, suggest downsizing instance |
| ☐ | Add rule: if S3 bucket has no lifecycle policy, flag and explain what one is |
| ☐ | Add rule: if Elastic Beanstalk environment is idle, flag it |
| ☐ | Create a Recommendations section in the dashboard with prioritized suggestions |
| ☐ | Each recommendation should show: what the issue is, why it matters, estimated savings |
| ☐ | Add a monthly spend alert input: user sets a threshold, system warns if on track to exceed it |
| ☐ | Make recommendations dismissable (store dismissed state in localStorage for now) |
| ☐ | Test all rules against your real account — confirm they fire correctly |

| Day 7 — Polish, Test & First Demo |  |
| --- | --- |
| Goal | Clean everything up and get it to a state where you can show a real person and get honest feedback. |
| ☐ | Fix any UI bugs or layout issues from previous days |
| ☐ | Write a one-paragraph description of what CloudPilot does (you'll use this when showing people) |
| ☐ | Take a screen recording or screenshots of the working dashboard |
| ☐ | Deploy backend to a simple host (Railway, Render, or AWS itself) so it runs outside your machine |
| ☐ | Deploy frontend to Vercel or Netlify — get a shareable URL |
| ☐ | Test the full flow end to end on the live deployment |
| ☐ | Identify the 3 most interesting or surprising insights your own account surfaced |
| ☐ | Reach out to 2-3 people this week and ask if they'd be willing to see a quick demo |

After Day 7 Show it to 5 real people. Not friends. Strangers with AWS accounts. Ask: would you use this? Would you pay for this? Their answers write your next sprint.